## Slide 1
Update from the Subcommittee on NAPA Implementation
FALL 2016 BOAC MEETING
Michael Holland
November 29, 2016

## Slide 2
Subcommittee Membership
Michael Holland | Executive Director, Center for Urban Science & Progress; New York University
Patrick Looney | Chair, Sustainable Energy Technologies Department; Brookhaven National Laboratory
Kevin Marvel | Executive Officer, American Astronomical Society
Katy Schmoll | Independent Consultant
Dick Seligman | Associate Vice President, Office of Research Administration; Caltech
Stephanie Short | Associate Deputy Director for Field Operations, DOE Office of Science
Dan Stanzione, Jr. | Executive Director, Texas Advanced Computing Center; The University of Texas at Austin
John Tao | President, O-Innovation Advisors LLC
David Trinkle | Director, Berkeley Research Development Office; University of California, Berkeley
Joseph Whittaker | Dean, School of Computer, Mathematical & Natural Sciences; Morgan State University

## Slide 3
The Subcommittee has been charged with providing options for appropriate agency-wide oversight for the NSF Office of the Director (OD) for the following four tasks:
Re-scope of the role, duties, and membership of the Major Research Equipment and Facilities Construction (MREFC) Panel to include status update reviews of projects in the development and construction phases focusing on cost, schedule, and performance. [NAPA Recommendation 6.2].
Evaluate the potential value in extending the MREFC Panel’s role to operating facilities, including divestment (i.e. full life-cycle).
Evaluate the potential value in creating an internal agency “senior official” position in OD charged with reporting to the Director and Deputy Director/Chief Operating Officer on large facilities;
Evaluate the potential value in creating a new Federal Advisory Committee Act (FACA) committee to provide the NSF Director with a sounding board for objective insight on large research projects. [NAPA Recommendation 6.4]
Subcommittee Charge

## Slide 4
Subcommittee Kick-Off Meeting

## Slide 5
Information Gathering Calls
NSF Director France Cordova
Briefed us on her experience with NEON, other NSF facilities, and the interim actions she had taken to date
Touched on issues related to visibility into the facilities portfolio for the executive and leadership levels, approach to risk management at NSF, and NSF staffing culture
NSB Staff: Michael Van Woert, John Veysey, Elise Lipkowitz
Discussed roles & responsibilities of NSB relative to NSF, roles of Committee on Programs and Plans and the Committee on Strategy and Budget’s Subcommittee on Facilities, and typical materials presented to the Board for MREFC approvals
Lt. Gen James A. Abrahamson, USAF (Ret.)
Director Cordova brought him in to do a root cause analysis of NEON.
Discussed his observations about how NSF addresses risk factors

## Slide 6
On the basis of our briefings and review of materials NSF has provided to the Subcommittee, we have the following general observations:
Limiting the role of the facilities stage-gate process to one funding type (i.e., the MREFC budget account) does not support a systematic approach to risk-management. The Subcommittee believes this is a tractable issue.
NSF confounds approvals (for moving from one stage to the next in a stage-gate process) and oversight of performance within a stage (CDR, PDR, construction, ops, etc). Greater clarity in each task is required.
Early stage facility investments (pre-CDR) are opaque to NSF leadership and oversight. The Subcommittee believes this is a tractable issue.
Recent creation of the interim watch group by Director Cordova is encouraging. The challenge is to determine the best approach for embedding early actions in NSF.
We have not yet looked into the NSB role and responsibilities with respect to major facilities. Based on conversations with NSB staff, the subcommittee thinks the NSB role and skill mix merits attention beyond our formal charge, but we have no findings or recommendations at this time.
General Observations

## Slide 7
Charge
Re-scope of the role, duties, and membership of the Major Research Equipment and Facilities Construction (MREFC) Panel to include status update reviews of projects in the development and construction phases focusing on cost, schedule, and performance. [NAPA Recommendation 6.2].
Finding
NSF’s current process mixes elements of a stage-gated approval process with oversight of project performance at each stage of the facility’s life cycle.
Recommendation
NSF should create separate, well-coordinated processes for approvals and for project oversight, thinking carefully about the appropriate questions and expertise required for approvals differs from that of oversight.
The MREFC Panel’s role should focus on approvals that move projects of $50M or greater through each stage in their life cycle, beyond the current practice of entry to MREFC account. Role of Director’s Review Board needs clarification.
A separate group should be charged with on-going, risk-based oversight of projects.
Re-scope MREFC Panel

## Slide 8
Charge
Evaluate the potential value in extending the MREFC Panel’s role to operating facilities, including divestment (i.e. full life-cycle).
Finding
Major research facilities require routine oversight throughout their full lifecycle, and the NSF needs a consistent framework for risk monitoring independent of the budget account funding any given project.
Recommendation
NSF should establish a standing internal committee that will meet regularly to review not only the cost, schedule, and performance of all NSF projects in the development and construction stages, but also the operational performance metrics for the full portfolio of NSF large facilities to ensure that they are delivering the maximum scientific benefit possible.
Dr. Cordova’s interim watchlist group fulfills many of the functions that we envision for this oversight committee
Full Life-cycle Role

## Slide 9
Charge
Evaluate the potential value in creating an internal agency “senior official” position in OD charged with reporting to the Director and Deputy Director/Chief Operating Officer on large facilities.
Finding
The NAPA call for a Senior Official and for a Facilities FACA are tightly linked. We see value in OD have a clearly articulated responsibility with respect to facilities and research infrastructure, which may include more than the MREFC budget account.
Recommendation
Still under discussion.
Senior Official

## Slide 10
Charge
Evaluate the potential value in creating a new Federal Advisory Committee Act (FACA) committee to provide the NSF Director with a sounding board for objective insight on large research projects. [NAPA Recommendation 6.4]
Finding
The Subcommittee does not believe an additional external review of individual projects is appropriate. Independent project and cost estimating reviews of individual MREFC projects must be designed into the LFO process.
Recommendation
A subcommittee of BOAC is capable of periodically reviewing the rigor of NSF’s large facilities oversight processes in a manner analogous to the role a Committee of Visitors has in providing external expert assessment of the quality and integrity of program operations and program-level technical and managerial matters pertaining to proposal decisions.
Facilities FACA

## Slide 11
The Subcommittee is working to embed a systematic approach to risk management in our recommendations
  NSF should conduct an "institutional risk screening" associated with all projects with a total project cost above a threshold
  The risk management approach should be tailored to the scale and complexity of the project.
  A preliminary risk analysis would be completed by NSF prior to the development of a conceptual design, and certainly before a contractor has been formally identified.
Reporting lines vs. Competencies
  Institutional knowledge resides with the Feds. However, the Feds frequently report formally to rotating IPAs and appointees. The Subcommittee sees a conflict that is difficult to resolve.
NSB Role
  Plan calls with Drs. Ruth David and Carl Lineberger.
Outstanding Issues

## Slide 12
We’re on schedule for finishing by Spring BOAC
THANK YOU